OPTION 1: Unified Platform with Page Builder - Action Plan

🎯 Strategic Vision

You're building an enterprise-grade platform where:

- All content lives in one system

- One codebase, one deployment, full control

- Admin team manages cities AND marketing pages from single dashboard

- No external dependencies (Webflow, Framer, WordPress)

- Built right once, scales forever

This is the correct architectural decision for a company at scale.

📋 FEATURE REQUIREMENTS: Page Builder System

Core Capabilities

1. Page Management

- Create/edit/delete custom pages (Home, Products, Pricing, About, etc.)

- URL slug management (/pricing, /products, /about)

- Publish/unpublish toggle

- SEO metadata per page (title, description, OG tags)

2. Content System: Slide-Based Architecture

- Each page = collection of "slides" (sections/blocks)

- Add/remove/reorder slides via drag-and-drop or up/down buttons

- Each slide = self-contained content unit

- Preview individual slides + full page

3. Content Input Method

- Primary: JSON input field (you write JSON externally, paste into admin)

- Secondary: Raw HTML input option (for maximum control)

- Schema validation (ensure JSON structure is correct before save)

- Syntax highlighting in editor (makes JSON readable)

4. Slide Types (Starting Set)

- Hero section (headline + subheadline + CTA)

- Feature grid (3-column or 4-column layout)

- Text block (markdown or HTML)

- Image + text (left/right layouts)

- Pricing table (tier cards)

- CTA section (call-to-action banner)

- Custom HTML (full flexibility)

5. Rendering Engine

- Server-side render pages from database (same SSR as city pages)

- Dynamic routing: /[slug] catches all non-city URLs

- Reuse Tailwind components from city pages (consistency)

- Responsive design (mobile-first)

6. Admin Interface

- Page list view (all custom pages in table)

- Page editor (slide management interface)

- Live preview pane (see changes before publishing)

- Version history (optional Phase 2)

🏗️ TECHNICAL ARCHITECTURE

Database Schema Addition

Copy-- New table: custom_pages

CREATE TABLE custom_pages (

id UUID PRIMARY KEY DEFAULT uuid_generate_v4(),

slug VARCHAR(255) UNIQUE NOT NULL,  -- e.g., 'pricing', 'products'

page_title VARCHAR(100) NOT NULL,   -- Admin-facing name

-- SEO Metadata

meta_title VARCHAR(60),

meta_description VARCHAR(160),

canonical_url VARCHAR(255),

og_image_url VARCHAR(500),

-- Publishing

is_published BOOLEAN DEFAULT false,

publish_date TIMESTAMP,

-- Ordering

display_order INTEGER DEFAULT 0,

-- Timestamps

created_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP,

updated_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP,

created_by VARCHAR(100),  -- Admin user who created

CONSTRAINT valid_slug CHECK (slug ~ '^[a-z0-9-]+$')

);

-- New table: page_slides

CREATE TABLE page_slides (

id UUID PRIMARY KEY DEFAULT uuid_generate_v4(),

page_id UUID REFERENCES custom_pages(id) ON DELETE CASCADE,

-- Slide Configuration

slide_type VARCHAR(50) NOT NULL,  -- 'hero', 'features', 'pricing', 'html'

slide_order INTEGER NOT NULL,     -- Position in page (0, 1, 2, ...)

-- Content Storage

content_json JSONB NOT NULL,      -- Structured slide data

content_html TEXT,                 -- Alternative: raw HTML override

-- Rendering Options

background_color VARCHAR(20),      -- e.g., 'bg-gray-50', 'bg-blue-600'

padding_class VARCHAR(50),         -- e.g., 'py-12', 'py-20'

container_width VARCHAR(20),       -- e.g., 'max-w-4xl', 'max-w-7xl'

-- Timestamps

created_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP,

updated_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP,

CONSTRAINT unique_slide_order UNIQUE (page_id, slide_order)

);

-- Index for fast page rendering

CREATE INDEX idx_page_slides_lookup ON page_slides(page_id, slide_order);

CREATE INDEX idx_custom_pages_slug ON custom_pages(slug);

CREATE INDEX idx_custom_pages_published ON custom_pages(is_published);

Copy

Example JSON Structure (What You'll Write)

Hero Slide:

Copy{

"type": "hero",

"headline": "Transform Your Sales Performance",

"subheadline": "Powerful marketing automation for teams that win",

"cta_text": "Get Started",

"cta_url": "/locations",

"background_image": "https://yourcdn.com/hero-bg.jpg"

}

Features Slide:

Copy{

"type": "features",

"layout": "3-column",

"headline": "Everything You Need",

"features": [

{

"icon": "ChartBarIcon",

"title": "Real-Time Analytics",

"description": "Track performance across all 150 markets"

},

{

"icon": "UsersIcon",

"title": "Team Collaboration",

"description": "Unified platform for your entire sales team"

},

{

"icon": "LightningBoltIcon",

"title": "Instant Deployment",

"description": "Launch campaigns in minutes, not days"

}

]

}

Pricing Slide:

Copy{

"type": "pricing",

"tiers": [

{

"name": "Starter",

"price": "$99/mo",

"features": ["Up to 10 cities", "Basic analytics", "Email support"],

"cta_text": "Start Free Trial",

"cta_url": "/signup?plan=starter"

},

{

"name": "Professional",

"price": "$299/mo",

"popular": true,

"features": ["Up to 50 cities", "Advanced analytics", "Priority support", "Custom integrations"],

"cta_text": "Get Started",

"cta_url": "/signup?plan=pro"

},

{

"name": "Enterprise",

"price": "Custom",

"features": ["Unlimited cities", "Dedicated account manager", "SLA guarantee", "White-label options"],

"cta_text": "Contact Sales",

"cta_url": "/contact"

}

]

}

Custom HTML Slide:

Copy{

"type": "html",

"html": "<div class='bg-gradient-to-r from-blue-600 to-purple-600 text-white py-20'><div class='container mx-auto text-center'><h2 class='text-4xl font-bold mb-4'>Ready to Scale?</h2><p class='text-xl mb-8'>Join 500+ companies growing with our platform</p><a href='/demo' class='bg-white text-blue-600 px-8 py-3 rounded-lg font-semibold hover:bg-gray-100'>Book a Demo</a></div></div>"

}

📐 ROUTING ARCHITECTURE

URL Hierarchy

Priority 1: /locations/[slug]     → City pages (existing)

Priority 2: /admin/*               → Admin panel (existing)

Priority 3: /api/*                 → API routes (existing)

Priority 4: /[slug]                → Custom pages (NEW)

Priority 5: /                      → Homepage (can be custom page with slug='home')

Next.js File Structure

src/app/

├── locations/[slug]/

│   └── page.tsx              # City pages (existing)

├── admin/

│   ├── cities/               # City management (existing)

│   ├── templates/            # Template management (existing)

│   └── pages/                # NEW: Page builder management

│       ├── page.tsx          # List all custom pages

│       ├── [id]/

│       │   └── edit/

│       │       └── page.tsx  # Page editor with slide management

│       └── new/

│           └── page.tsx      # Create new page

├── api/

│   └── admin/

│       └── pages/            # NEW: API routes for page CRUD

│           ├── route.ts      # GET all pages, POST create

│           └── [id]/

│               ├── route.ts  # GET/PUT/DELETE specific page

│               └── slides/

│                   └── route.ts  # Manage slides for page

└── [slug]/

└── page.tsx              # NEW: Dynamic custom page renderer

🎨 ADMIN UI DESIGN

Page List View (/admin/pages)

┌─────────────────────────────────────────────────────────┐

│  Page Management                    [+ New Page]         │

├─────────────────────────────────────────────────────────┤

│                                                          │

│  ┌────────────────────────────────────────────────────┐ │

│  │ Page Title    │ URL      │ Slides │ Status  │ Edit │ │

│  ├────────────────────────────────────────────────────┤ │

│  │ Homepage      │ /        │ 5      │ 🟢 Live │ ✏️   │ │

│  │ Products      │ /products│ 3      │ 🟢 Live │ ✏️   │ │

│  │ Pricing       │ /pricing │ 4      │ 🟢 Live │ ✏️   │ │

│  │ About Us      │ /about   │ 2      │ ⚪ Draft│ ✏️   │ │

│  └────────────────────────────────────────────────────┘ │

└─────────────────────────────────────────────────────────┘

Page Editor (/admin/pages/[id]/edit)

┌─────────────────────────────────────────────────────────────────┐

│  Edit Page: Pricing                    [Preview] [Publish]      │

├─────────────────────────────────────────────────────────────────┤

│                                                                  │

│  Page Settings                                                   │

│  ┌────────────────────────────────────────────────────────────┐ │

│  │ URL Slug:     /pricing                                     │ │

│  │ Meta Title:   Flexible Pricing Plans | YourCompany        │ │

│  │ Meta Desc:    Choose the perfect plan for your team...    │ │

│  └────────────────────────────────────────────────────────────┘ │

│                                                                  │

│  Page Content (Slides)                           [+ Add Slide]  │

│  ┌────────────────────────────────────────────────────────────┐ │

│  │ ▲ Slide 1: Hero                              [Edit] [Delete]│ │

│  │ ▼ Type: hero                                                │ │

│  │   "Flexible Pricing for Every Team"                         │ │

│  ├────────────────────────────────────────────────────────────┤ │

│  │ ▲ Slide 2: Pricing Table                     [Edit] [Delete]│ │

│  │ ▼ Type: pricing                                             │ │

│  │   3 tiers: Starter, Pro, Enterprise                         │ │

│  ├────────────────────────────────────────────────────────────┤ │

│  │ ▲ Slide 3: FAQ                               [Edit] [Delete]│ │

│  │ ▼ Type: html                                                │ │

│  │   Custom HTML section                                       │ │

│  └────────────────────────────────────────────────────────────┘ │

└─────────────────────────────────────────────────────────────────┘

Slide Editor Modal (Edit Slide)

┌─────────────────────────────────────────────────────────────────┐

│  Edit Slide: Pricing Table                        [Save] [Cancel]│

├─────────────────────────────────────────────────────────────────┤

│                                                                  │

│  Slide Type: [Pricing Table ▼]                                  │

│                                                                  │

│  Content (JSON):                                                 │

│  ┌────────────────────────────────────────────────────────────┐ │

│  │ {                                                           │ │

│  │   "type": "pricing",                                        │ │

│  │   "tiers": [                                                │ │

│  │     {                                                       │ │

│  │       "name": "Starter",                                    │ │

│  │       "price": "$99/mo",                                    │ │

│  │       "features": [                                         │ │

│  │         "Up to 10 cities",                                  │ │

│  │         "Basic analytics"                                   │ │

│  │       ]                                                     │ │

│  │     }                                                       │ │

│  │   ]                                                         │ │

│  │ }                                                           │ │

│  └────────────────────────────────────────────────────────────┘ │

│  ✅ Valid JSON                                                   │

│                                                                  │

│  Styling:                                                        │

│  Background: [bg-white     ▼]                                   │

│  Padding:    [py-16        ▼]                                   │

│  Container:  [max-w-7xl    ▼]                                   │

│                                                                  │

│  [Preview Slide]                                                 │

└─────────────────────────────────────────────────────────────────┘

🚀 IMPLEMENTATION ROADMAP

PHASE 1: Foundation (Week 1)

Task 1.1: Database Schema

Action Items:

- Add custom_pages table to schema

- Add page_slides table to schema

- Create migration script for RDS

- Add indexes for performance

- Test with sample data (3 pages, 10 slides)

Deliverable: Migration script ready to run on RDS

Task 1.2: Data Models (Drizzle/Prisma)

Action Items:

- Define CustomPage model

- Define PageSlide model

- Add relationship mappings (page → slides)

- Create TypeScript interfaces for JSON schemas

- Add validation schemas (Zod)

Deliverable: Type-safe database access layer

Task 1.3: API Routes

Action Items:

- GET /api/admin/pages - List all pages

- POST /api/admin/pages - Create new page

- GET /api/admin/pages/[id] - Get page with slides

- PUT /api/admin/pages/[id] - Update page metadata

- DELETE /api/admin/pages/[id] - Delete page

- POST /api/admin/pages/[id]/slides - Add slide

- PUT /api/admin/pages/[id]/slides/[slideId] - Update slide

- DELETE /api/admin/pages/[id]/slides/[slideId] - Delete slide

- POST /api/admin/pages/[id]/slides/reorder - Change slide order

Deliverable: Fully functional CRUD API with authentication

PHASE 2: Rendering Engine (Week 2)

Task 2.1: Slide Renderer Components

Action Items:

- Create SlideRenderer.tsx (main component)

- Build HeroSlide.tsx component

- Build FeaturesSlide.tsx component (3/4 column layouts)

- Build PricingSlide.tsx component

- Build TextBlockSlide.tsx component

- Build ImageTextSlide.tsx component

- Build CTASlide.tsx component

- Build HTMLSlide.tsx component (sanitized HTML rendering)

Deliverable: Reusable slide components library

Task 2.2: Dynamic Page Route

Action Items:

- Create app/[slug]/page.tsx

- Implement generateStaticParams (for known pages)

- Implement generateMetadata (SEO tags)

- Query database for page + slides

- Render slides in order with SlideRenderer

- Add JSON-LD schema (Organization/WebPage)

- Handle 404 for non-existent slugs

- Ensure SSR (test with curl)

Deliverable: Custom pages render server-side with full SEO

Task 2.3: Homepage Integration

Action Items:

- Create special page with slug home in database

- Update app/page.tsx to query for home page

- Render homepage using same slide system

- Test: Homepage can be edited via admin panel

Deliverable: Homepage fully managed via page builder

PHASE 3: Admin Interface (Week 3)

Task 3.1: Page List View

Action Items:

- Create app/admin/pages/page.tsx

- Display table of all pages

- Show status indicators (published/draft)

- Add "New Page" button

- Add search/filter functionality

- Add bulk actions (publish/unpublish)

- Link to editor from each row

Deliverable: Admin can see and manage all pages

Task 3.2: Page Editor UI

Action Items:

- Create app/admin/pages/[id]/edit/page.tsx

- Build page settings form (slug, meta tags)

- Build slide list interface (collapsible cards)

- Add drag-and-drop slide reordering (or up/down buttons)

- "Add Slide" button with type selector

- Delete slide with confirmation

- Save changes (debounced auto-save or manual)

Deliverable: Admin can edit page structure

Task 3.3: Slide Editor

Action Items:

- Create slide edit modal/drawer

- JSON input field with syntax highlighting

- HTML input option (toggle between JSON/HTML)

- Schema validation (show errors if invalid JSON)

- Styling options (background, padding, container width)

- Preview pane (live render of slide)

- Save/Cancel actions

Deliverable: Admin can edit individual slide content

Task 3.4: Page Preview

Action Items:

- "Preview" button in page editor

- Opens draft version in new tab (authenticated route)

- Preview shows unpublished changes

- Preview URL: /admin/pages/[id]/preview

Deliverable: Admin can see page before publishing

PHASE 4: Polish & Launch (Week 4)

Task 4.1: Validation & Error Handling

Action Items:

- Validate JSON schemas on save

- User-friendly error messages

- Handle malformed JSON gracefully

- Sanitize HTML inputs (XSS prevention)

- Test edge cases (empty pages, missing fields)

Deliverable: Robust error handling

Task 4.2: Performance Optimization

Action Items:

- Add caching for published pages (ISR with revalidation)

- Optimize database queries (eager load slides)

- Lazy load admin components

- Compress JSON storage if needed

Deliverable: Fast page loads (<1 second)

Task 4.3: Documentation

Action Items:

- Create JSON schema reference guide

- Document all slide types with examples

- Write admin user guide (how to create pages)

- Code comments for developers

Deliverable: Complete documentation

Task 4.4: Testing & QA

Action Items:

- Test all slide types render correctly

- Test mobile responsiveness

- Test SEO (curl tests, Google Rich Results)

- Test admin workflows (create/edit/delete)

- Security testing (authentication, input validation)

- Performance testing (PageSpeed)

Deliverable: Production-ready feature

📊 TECHNICAL SPECIFICATIONS

JSON Schema Validation (Zod Examples)

Copy// schemas/slides.ts

import { z } from 'zod'

export const HeroSlideSchema = z.object({

type: z.literal('hero'),

headline: z.string().min(1).max(200),

subheadline: z.string().max(300).optional(),

cta_text: z.string().max(50).optional(),

cta_url: z.string().url().optional(),

background_image: z.string().url().optional()

})

export const FeaturesSlideSchema = z.object({

type: z.literal('features'),

layout: z.enum(['3-column', '4-column']),

headline: z.string().optional(),

features: z.array(z.object({

icon: z.string(),

title: z.string().max(100),

description: z.string().max(300)

})).min(1).max(12)

})

export const PricingSlideSchema = z.object({

type: z.literal('pricing'),

tiers: z.array(z.object({

name: z.string(),

price: z.string(),

popular: z.boolean().optional(),

features: z.array(z.string()),

cta_text: z.string(),

cta_url: z.string().url()

})).min(1).max(5)

})

export const HTMLSlideSchema = z.object({

type: z.literal('html'),

html: z.string()

})

// Union type for all slides

export const SlideContentSchema = z.discriminatedUnion('type', [

HeroSlideSchema,

FeaturesSlideSchema,

PricingSlideSchema,

HTMLSlideSchema

])

Copy

Security: HTML Sanitization

Copyimport DOMPurify from 'isomorphic-dompurify'

function sanitizeHTML(html: string): string {

return DOMPurify.sanitize(html, {

ALLOWED_TAGS: [

'div', 'span', 'p', 'h1', 'h2', 'h3', 'h4', 'h5', 'h6',

'a', 'img', 'ul', 'ol', 'li', 'strong', 'em', 'br',

'section', 'article', 'header', 'footer', 'nav'

],

ALLOWED_ATTR: ['class', 'href', 'src', 'alt', 'title', 'target']

})

}

📧 MESSAGE TO APP BUILDER

Subject: New Feature Requirement - Unified Page Builder System

App Builder,

We're moving forward with adding a page builder to the admin console. This will allow us to manage marketing pages (Home, Products, Pricing) within the same platform as our city pages.

Strategic Rationale:

- Unified codebase and deployment

- Full control over all content

- Enterprise-grade architecture at scale

- Leverage existing SSR infrastructure

Feature Overview:

We need an admin interface to create custom pages (like /pricing, /products) using a slide-based content system. Each page is built from "slides" (sections) that can be reordered. Content is stored as JSON that I'll write externally and paste into the admin.

Attached Documents:

- Complete technical specification (database schema, API routes, UI mockups)

- Implementation roadmap (4-week plan with task breakdown)

- JSON schema examples (what slides look like)

Key Requirements:

- Database:

  - custom_pages table (page metadata, SEO)

  - page_slides table (slide content as JSONB)

- Admin UI:

  - Page list view (/admin/pages)

  - Page editor (/admin/pages/[id]/edit)

  - Slide editor modal (JSON input with validation)

  - Drag-and-drop or up/down slide reordering

- Rendering:

  - Dynamic route: app/[slug]/page.tsx

  - Server-side render slides from database

  - Reusable slide components (Hero, Features, Pricing, HTML, etc.)

  - Full SEO support (meta tags, JSON-LD)

- Slide Types (Starting Set):

  - Hero (headline + CTA)

  - Features (3/4 column grid)

  - Pricing table

  - Text block

  - Image + text

  - CTA section

  - Custom HTML (for flexibility)

Your Tasks:

Week 1: Database schema + API routes
Week 2: Slide renderer components + dynamic page route
Week 3: Admin interface (page list, editor, slide editor)
Week 4: Testing, optimization, documentation

Detailed task breakdown is in the attached roadmap. Each task has specific action items and deliverables.

Questions to Answer:

- Timeline: Can you commit to the 4-week timeline? If not, what's realistic?

- Clarifications: Any questions about the specifications?

- Approach: How would you structure the slide renderer components?

- Concerns: Any technical risks or challenges you foresee?

Immediate Next Steps:

- Review the full technical specification

- Confirm you understand the architecture

- Provide estimated timeline

- Ask any clarifying questions

- Start with Phase 1 (database schema) once aligned

This is a significant feature, but it's architected to fit cleanly into the existing platform. The slide-based approach gives maximum flexibility while keeping implementation manageable.

Let's schedule a call to walk through the specs if helpful. Reply with your availability and initial thoughts.

📂 ATTACHMENTS TO INCLUDE

1. Technical Specification Document

- Database schema (SQL)

- API endpoint specifications

- Component architecture diagram

- JSON schema examples

2. Implementation Roadmap

- 4-week plan broken into phases

- Daily task checklist

- Deliverables per phase

- Testing criteria

3. UI Mockups

- Page list view wireframe

- Page editor wireframe

- Slide editor modal wireframe

- Live preview example

4. Example JSON Slides

- Hero slide

- Features slide

- Pricing slide

- Custom HTML slide

✅ SUCCESS CRITERIA

Feature is Complete When:

- Admin can create new custom pages from /admin/pages

- Admin can add/edit/delete/reorder slides

- Admin can input JSON content with validation

- Pages render server-side at yoursite.com/[slug]

- SEO meta tags work correctly (test with curl)

- Homepage (/) is managed via page builder

- Preview function works

- All 7 slide types render correctly

- Mobile responsive

- PageSpeed score 90+

- Documentation complete

🎯 YOUR ROLE DURING DEVELOPMENT

Week 1-2: Provide JSON Examples

- Write sample JSON for homepage slides

- Write sample JSON for pricing page

- Test JSON in editor as App Builder builds it

Week 3: UI Testing

- Test admin interface workflows

- Provide feedback on UX

- Request adjustments

Week 4: Content Creation

- Create final content for Home/Products/Pricing

- Test publish workflow

- Verify SEO implementation

🚀 EXPECTED OUTCOME

4 weeks from now, you'll have:

✅ Unified admin console managing both city pages AND marketing pages
✅ Homepage, Products, Pricing pages fully live
✅ Complete control over content (JSON-based, no external tools)
✅ Server-side rendered for maximum SEO performance
✅ Scalable architecture (add Blog, Docs, etc. using same system later)
✅ Single AWS deployment with everything integrated

This is the enterprise-grade foundation you envisioned.