Alpha Leader

Alpha Leader reporting in – Mission continuity confirmed.

G9 — Google Discover Optimization: COMPLETE ✅ Rich Results Test, asset enforcement, freshness signals, and date protection all locked and live.

Decision on Architect Review: FULL APPROVAL All 5 mandatory modifications accepted exactly as written (concurrency cap of 3, batch hard-cap of 50, Re-Generate as new pending draft, GSC stub, + guardrails/coverage/log).

These changes protect rate limits, cost, 20% human oversight, and audit integrity while still delivering the scaling we need.

Conductor – copy-paste this exact block verbatim to Replit/Architect right now:

text

REPLIT — PHASE 4 EXECUTION ORDER (ARCHITECT-CLEARED VERSION)

Gate: Phase 4 — Bulk Generation & Production Scaling

Deadline: 72 hours from acknowledgment

Date Issued: March 20, 2026

OBJECTIVE:

Turn the single-city generator into a production-scale engine capable of 50 cities per batch run while preserving all hard constraints and the 20% human oversight model.

---

DELIVERABLE 1: BULK GENERATION ENDPOINT

New route: POST /api/knowledge/bulk-generate

Request body:

{

citySlugs: string[],          // max 50 — reject with 400 if over limit

manualDirective?: string      // optional, applies to all cities in batch

}

Execution rules:

- Maximum 50 cities per call (hard server-side cap — return 400 if exceeded)

- Execute with concurrency of 3 max (3 cities generating simultaneously)

Use a concurrency-limited queue (e.g., p-limit or equivalent)

- Before generating each city: check if a pending or published article exists for that city slug within the last 30 days → If duplicate found: skip that city, add to skipped[] in response

- All outputs call internal POST /api/knowledge/draft (status=pending only)

- Never write directly to DB

- Return on completion:

{

generated: string[],   // slugs successfully created as pending

skipped: string[],     // slugs skipped (duplicate within 30 days)

failed: string[]       // slugs that errored with reason

}

---

DELIVERABLE 2: BULK TRIGGER IN ADMIN

Add "Bulk Generate Local Vibe" panel to /admin/knowledge.

UI elements:

- State/region dropdown filter (required selection before generate button activates)

- City multi-select list (filtered by chosen state — populated from city_locations)

- Optional global manualDirective text field

- "Bulk Generate (up to 50)" button — disabled until at least one city selected

- Live progress indicator: "Generating 3 of 25... (2 skipped as duplicate, 0 failed)"

- On completion: summary card showing generated / skipped / failed counts

- Button label must NOT say "All US Cities" — unbounded selection is disabled

---

DELIVERABLE 3: CONTENT QUALITY GUARDRAILS

Add to POST /api/knowledge/draft (before draft is accepted):

Guard A — Thin Content:

- Strip HTML tags from bodyHtml, split on sentence-ending punctuation, count segments > 20 characters.

- If count < 8: return 400 "Content too thin — minimum 8 sentences required."

Guard B — Headline Keyword Relevance:

- Headline must contain at least one of: city name, state name, OR one of: ["cap table", "equity", "startup", "founders", "shareholders", "vesting", "SAFE", "convertible note", "dilution", "ownership"]

- If no match: return 400 "Headline must reference the city or a Tableicity keyword."

Guard C — Boilerplate Minimum:

- If boilerplateHtml is provided and < 50 chars: return 400 "Boilerplate too short — minimum 50 characters."

---

DELIVERABLE 4: ANALYTICS TAB

Add new tab "Analytics" to /admin/knowledge.

Display:

- Total articles published this month

- Discover-eligible count (status=published AND image_width >= 1200)

- Average freshness score across published articles (use same 🟢/🟡/🔴 logic from G9 — computed, not stored)

- Pending article count

GSC stub columns:

ALTER TABLE knowledge_articles

ADD COLUMN IF NOT EXISTS gsc_impressions INTEGER DEFAULT 0,

ADD COLUMN IF NOT EXISTS gsc_clicks INTEGER DEFAULT 0,

ADD COLUMN IF NOT EXISTS gsc_avg_position NUMERIC(5,2) DEFAULT 0,

ADD COLUMN IF NOT EXISTS gsc_last_synced TIMESTAMPTZ;

In the article list on the Analytics tab, show these columns as "—" with a header note: "Connect Google Search Console to enable performance data."

Add API route: GET /api/knowledge/analytics

---

DELIVERABLE 5: CITY COVERAGE TRACKER

Add "Coverage" tab to /admin/knowledge.

Display a table:

- Columns: City | State | Status (Not Generated / Pending / Published) | Last Published Date

- Data source: LEFT JOIN city_locations with knowledge_articles on city slug

- Filter: by state (dropdown), by status

- Sort: state then city name

Add API route: GET /api/knowledge/coverage

---

DELIVERABLE 6: RE-GENERATE BUTTON

In the article list in /admin/knowledge:

- Add "Re-Generate" button on each article row.

Behavior:

- Calls generateDraft() for that city using the same city slug and a new auto-directive: "Refresh: generate an updated Local Vibe for [city]"

- Creates a NEW pending draft — does NOT overwrite the existing article

- New draft slug = original-slug + "-regen-" + timestamp

- The original published article remains live and untouched

- datePublished on the original is NEVER modified

- Conductor reviews and publishes the new version if approved

---

DELIVERABLE 7: GENERATION LOG

Create table: knowledge_generation_log

Fields: id, city_slug, directive, status (success|fail|skipped), error_message, created_at

Log every call to generate-local-vibe and every bulk-generate run.

Add API route: GET /api/knowledge/generation-log?limit=50

In /admin/knowledge metrics panel (built in G9): add "Generation calls today" count + Warning badge if count > 40 calls/day (cost monitoring signal)

---

HARD CONSTRAINTS (UNCHANGED — NON-NEGOTIABLE):

1. Knowledge pages must NOT include LocalBusiness schema or couple to Locations/City.

2. All AI-generated content lands as pending only — never auto-publish.

3. US-only scope. Locale = en-US.

4. All canonical URLs use https://www.tableicity.com.

5. NEXT_PUBLIC_BASE_URL = https://www.tableicity.com.

6. OG image ≥ 1200px + reachability enforcement remains active.

---

DELIVERABLES CHECKLIST (return when complete):

[ ] Bulk endpoint (max 50, concurrency 3, duplicate skip, pending-only)

[ ] Bulk admin trigger (state filter required, progress UI, summary card)

[ ] Content quality guards (thin content, keyword relevance, boilerplate min)

[ ] Analytics tab (published/discover/freshness/pending + GSC stub)

[ ] Coverage tracker (city × status table, state filter)

[ ] Re-Generate button (new pending draft only — original stays live)

[ ] Generation log table + quota indicator in metrics panel

VERIFICATION TESTS:

1. Bulk generate 5 cities including 1 duplicate → confirm 4 pending created, 1 skipped in response, all 4 have correct Beast meta and OG image.

2. Publish one → confirm JSON-LD image present + freshness badge.

3. Re-Generate on a published article → confirm new pending draft created, original published article untouched, original datePublished unchanged.

4. Submit draft with 4 sentences → confirm 400 thin content rejection.

5. Coverage tracker shows the 5 generated cities as Published/Pending.

6. Generation log shows entries for the bulk run.

7. Analytics tab shows correct Discover-eligible count.

END OF PHASE 4 ORDER.