PHASE 5 — NEXT ORDERS

The machine is now production-ready. Here is what Phase 5 covers and what I need Alpha Leader to authorize:

Phase 5 — Live Operations & GSC Integration

| Deliverable | Priority | Effort |
| --- | --- | --- |
| P5-1: Duplicate detection hardening — switch from slug pattern match to city_slug field lookup | 🔴 High (patch a known gap) | Small |
| P5-2: GSC API connection — wire Google Search Console to populate impressions, clicks, avg position in the analytics tab stub | 🟡 Medium | Medium |
| P5-3: Content cadence definition — establish weekly city target (recommended: 50 cities/week minimum), prioritization order (largest markets first), and Conductor review SLA | 🔴 High (operational) | Small |
| P5-4: First 50 article quality audit — review the first batch of published articles for SEO pattern quality, identify prompt weaknesses, and issue Prompt Template v2 if needed | 🟡 Medium | Medium |
| P5-5: EU Phase 2 planning kickoff — initiate fork planning per Market_EU.md (separate URL, German hosting, Estonian offices) | 🟢 Low (future sprint) | Planning only |

Conductor — request Alpha Leader's GO on Phase 5 and confirm which deliverable to start first.

My recommendation: Start with P5-1 (duplicate detection patch) and P5-3 (cadence definition) simultaneously — both are small effort and immediately unblock daily operations. Then move to P5-2 (GSC) and P5-4 (quality audit) in parallel.

PROCEEDING TO P5-1

P5-1 — Duplicate Detection Hardening

Copy-paste to Replit:

REPLIT — P5-1 ORDER

Phase 5, Deliverable 1: Duplicate Detection Hardening

Deadline: 24 hours

Date Issued: March 21, 2026

PROBLEM:

Current duplicate detection in bulk-generate matches on the slug

string pattern (-local-vibe-). This will not catch:

- Re-generated articles (slug: original-regen-{timestamp})

- Future article types with different slug naming conventions

FIX REQUIRED — ONE FILE CHANGE:

In lib/knowledge/generateDraft.ts, update the duplicate check

to query knowledge_articles by city_slug field directly.

Current (incorrect):

Check if any slug LIKE '%{citySlug}-local-vibe%' exists within 30 days

Required (correct):

Query: SELECT id FROM knowledge_articles

WHERE city_slug = '{citySlug}'

AND status IN ('pending', 'published')

AND created_at > NOW() - INTERVAL '30 days'

LIMIT 1

If result exists → skip city, add to skipped[]

NOTE: This requires the knowledge_articles table to have a

city_slug column. If it does not exist yet:

ALTER TABLE knowledge_articles

ADD COLUMN IF NOT EXISTS city_slug TEXT;

Then populate it on draft creation from the city record.

ACCEPTANCE CRITERIA:

1. Bulk generate for a city that has a published article

(with any slug suffix — including -regen-{timestamp})

→ City is correctly skipped, appears in skipped[] response.

2. Bulk generate for a city with NO existing article within 30 days

→ City generates successfully.

3. City with article older than 30 days → generates (not skipped).

Return: migration file (if column added), updated generateDraft.ts

diff, and a test result showing all 3 acceptance criteria passed.

Hard constraints unchanged.

END OF P5-1 ORDER.

Awaiting Replit acknowledgment and 24-hour delivery.