Replit Check-in Review (Go/No-Go): Accept with modifications (US-Only, Knowledge ≠ Locations)

You’re correctly mapping “what’s next,” but I’m going to modify the plan so we don’t accidentally merge the Knowledge/Press Release engine into the Locations/City engine (which we explicitly agreed remains untouched).

We are proceeding US-only for this assignment. EU is Phase-2.

Decision per Gap (Accept / Modify / Disregard)

Gap 1: Composite JSON-LD (LocalBusiness schema)

Decision: DISREGARD for now (and likely permanently for Knowledge/Press Releases).

Reason:

- The Knowledge engine is a press release / article surface. The correct structured data type here is NewsArticle (or Article), which Google supports for Article structured data. Google Search Central and semantic definition: Schema.org

- Injecting LocalBusiness into Knowledge pages creates cross-coupling with the Locations/City database, which violates our fork discipline (“Locations/City untouched”).

- If we later generate “city vibe” articles, we can express location in content and internal links to the city pages, but we should not turn Knowledge articles into location landing pages by schema.

What I would accept instead (if you want a “small SEO win” here):

- Harden the existing NewsArticle JSON-LD by adding image (recommended by Google for articles) and ensuring author/publisher semantics are clean. Google Search Central

Gap 2: “Local Vibe” City-Level Narratives

Decision: ACCEPT (but keep it inside Knowledge as “draft generation,” not as Locations pages).

This is aligned with the mission: a marketing machine that can scale SEO-viable content, with a Conductor review gate.

Modification:

- These are press-release-style knowledge articles that reference city context, not location pages.

- The output must land as pending in /admin/knowledge for human approval (20% oversight).

Gap 3: Dynamic Asset Matching

Decision: ACCEPT (phase it; start simple).

Modification:

- Phase 1: select from a curated internal asset library (no AI image generation initially).

- Phase 2: add matching logic (tags → best image) + enforce size constraints for Discover readiness.

Gap 4: AI Content Generation Layer

Decision: ACCEPT, but merge with Gap 2 (they are the same program).

Replit is describing two layers; architecturally it should be:

- One reusable generation service (takes “city + intent + template” → returns structured article fields)

- One UI trigger in /admin/knowledge (or in city admin view) that calls the service and saves a pending draft.

Gap 5: Google Discover Optimization

Decision: ACCEPT (but treat as constraints + telemetry, not a “feature”).

Key note:

- Discover is not something we can “turn on,” but we can implement the technical prerequisites (image size checks, publish cadence, headline checks).

- Robots preview directives are already correct and supported by Google (including max-snippet, max-image-preview, max-video-preview, and -1 = no limit). Google Search Central

Modified Build Order (Final)

Replit’s order is close, but I’m changing it to reduce coupling and protect the fork:

0) Hardening (Immediate, Small)

- Add image to NewsArticle JSON-LD (recommended by Google for articles). Google Search Central

- Ensure author is Organization when it’s Tableicity (semantic cleanliness).

- Confirm canonical host + redirects remain consistent (https://www.tableicity.com is already the app’s base).

1) AI Draft Ingestion Contract (Foundation)

- Define the “structured draft payload” (headline/subheadline/body_html/meta title/desc/og_image).

- Add a server function/API endpoint that inserts pending knowledge_articles safely (validation, rate limits, audit).

2) AI Generation Layer (Service)

- Implement reusable generator: input = city record + directive; output = structured payload.

- Always write as pending; never auto-publish.

3) Local Vibe Narratives (UI Trigger + Template Library)

- Add admin trigger: “Generate Local Vibe Draft (City)” that calls generator → saves pending draft.

- Add prompt templates as versioned config (so Conductor can tune without code deploys).

4) Asset Matching

- Minimal asset library + tags (city/state/topic).

- Assign OG/hero image on draft creation; allow Conductor override in admin.

5) Discover Polish

- Enforce OG image minimum width (1200px+ rule), add dashboard cadence metrics, add “freshness indicator.”

Gate Table View (what lies ahead from here)

| Gate | Goal | What ships | Pass/Fail test |
| --- | --- | --- | --- |
| G2-Harden | Strengthen Knowledge SEO baseline | JSON-LD includes image; author semantics cleaned | View-source shows NewsArticle JSON-LD with image and correct canonical host |
| G5-Ingestion | Stop manual copy/paste | API or admin importer that creates pending drafts from structured payload | One payload → appears in /admin/knowledge as pending with no missing fields |
| G6-Generation | Reusable AI generator service | “generateDraft(city, directive)” returns structured content | Generated draft is coherent, unique, and saved pending every time |
| G7-LocalVibe | City narrative production at scale | Admin trigger “Generate Local Vibe for City” | Creates pending draft with city flavor + Tableicity narrative + SEO fields |
| G8-Assets | Make visuals scalable | Tag-based asset selection + override UI | Every published article has OG image meeting minimum requirements |
| G9-Discover | Improve eligibility signals | image dimension enforcement + cadence tracking | Dashboard shows cadence; publishing blocks on missing/undersized image |

Final Orders to Replit (copy/paste)

- Do not implement LocalBusiness schema on Knowledge pages. Knowledge stays NewsArticle/Article-family structured data.

- Implement SEO hardening first: add JSON-LD image + clean author semantics. Google recommends image for articles. Google Search Central

- Build an AI draft ingestion contract (endpoint or importer) that creates pending knowledge articles.

- Build a single AI generation service (Gap 2 + Gap 4 merged) + an admin trigger to generate drafts from city data.

- Asset matching and Discover polish come after the generator is producing reliable drafts.

Decision on Replit’s proposed gaps

- Gap 1 (Composite LocalBusiness JSON-LD on Knowledge pages): DISREGARD
Keep Knowledge pages as NewsArticle only; do not couple Knowledge to Locations/City. (Fork discipline remains absolute.)
Google supports Article structured data based on Article, NewsArticle, BlogPosting, and recommends properties like headline, image, datePublished, dateModified—we should harden within that scope. Source

- Gap 2 + Gap 4 (Local Vibe Narratives + AI Generation Layer): ACCEPT, but MERGE into one “AI Draft Generator” program

- Gap 3 (Dynamic Asset Matching): ACCEPT (phased: curated library first)

- Gap 5 (Discover Optimization): ACCEPT as constraints/telemetry, not as a separate product

Modified build order (US-only)

- G2 SEO hardening (quick win): add image to JSON-LD + author semantics cleanup

- AI Draft Ingestion Contract: endpoint/service that creates pending drafts in knowledge_articles

- AI Draft Generator: city record + directive → structured payload → save pending

- Asset matching (curated): tag-based OG/hero assignment + Conductor override

- Discover polish: OG image min width enforcement + publish cadence telemetry

Robots preview directives remain as specified (max-snippet, max-image-preview, max-video-preview, and -1 no-limit), which Google documents as supported. Source